# ENTERPRISE GOOGLE CLOUD DATA PLATFORM BLUEPRINT

VOLUME 02 - Google Cloud Landing Zone

Enterprise Cloud Architecture Team

July 2026

Landing Zone Security Foundation

Secure, scalable and automated enterprise cloud foundation

Fortune 100 scale | Multi-region | Hybrid and multi-cloud | Regulated workloads

Version 1.0 | Architecture baseline

# Contents

- Executive Landing Zone Overview

- Organization, Folder and Resource Hierarchy

- Project Factory, Project Types and Environment Strategy

- Enterprise Network Architecture

- Identity and Access Architecture

- Security Foundation

- Audit, Monitoring, Logging and Security Operations

- Naming Conventions, Labels and Tags

- Terraform Landing-Zone Implementation

- Landing-Zone Deployment Sequence

- Landing-Zone Validation Checklist

- Architecture Decision Records

- Service Reference Cards

- Operating Model and RACI

- Risks and Mitigations

- Production Readiness Review

- Appendices and Control Evidence

# Document Control

This volume defines the resource, network, identity, security, observability and automation foundation required before enterprise data, analytics and AI workloads are onboarded to Google Cloud. It is a reusable implementation baseline for a Fortune 100 organization and is intended to be tailored through controlled architecture decisions rather than copied without validation.

| Field | Value |
| --- | --- |
| Document title | Enterprise Google Cloud Data Platform Blueprint - Volume 02: Google Cloud Landing Zone |
| Document type | Enterprise reference architecture and implementation guide |
| Version | 1.0 |
| Status | Reference baseline for architecture and security review |
| Audience | Cloud Center of Excellence, enterprise architecture, security, networking, platform engineering, SRE and audit |
| Scope | Organization structure through Terraform deployment and validation |
| Inherited baseline | Volume 01 enterprise assumptions, service strategy and operating model |
| Primary objective | Create a governed cloud foundation that enables workload teams to deploy without recreating core controls |
| Assurance cadence | Quarterly control review, annual resiliency exercise and event-driven review after material platform or regulatory change |

## Revision History

| Version | Date | Authoring body | Change |
| --- | --- | --- | --- |
| 0.1 | July 2026 | Landing Zone Architecture Team | Initial detailed baseline |
| 0.8 | July 2026 | Network and Security Architecture | Control and topology review |
| 0.9 | July 2026 | Platform Engineering | Terraform and deployment validation |
| 1.0 | July 2026 | Architecture Review Board | Reference baseline issued |

## How to Use This Volume

Enterprise architects should use the hierarchy, environment and boundary decisions as the design authority for workload onboarding. Network and security teams should use the control matrices as configuration requirements. Platform engineering should use the Terraform module catalog and deployment sequence as the implementation backlog. Audit and risk teams should use the validation checklist and evidence requirements to assess whether the landing zone is fit for production.

Product availability, quotas, pricing, supported regions, VPC Service Controls compatibility and organization-policy behavior must be validated against current Google Cloud documentation before implementation. Official references are listed in Appendix E.

# 1. Executive Landing Zone Overview

The landing zone is the enterprise control plane for Google Cloud adoption. It establishes the resource hierarchy, identity boundaries, network topology, security guardrails, centralized telemetry and automated project creation that every workload inherits. A strong landing zone reduces delivery lead time because teams receive a pre-approved foundation. A weak landing zone simply relocates fragmented data-center practices into disconnected cloud projects.

The recommended design uses a centrally governed, regionally segmented resource hierarchy. Production, non-production, development and sandbox environments are separated at folder, project, IAM, network and key-management layers. Shared VPC host projects centralize network control while service projects preserve workload ownership and cost attribution. Hybrid and multi-cloud routes converge through an enterprise connectivity layer using redundant Cloud Interconnect or Partner Interconnect attachments, HA VPN as backup and Network Connectivity Center where hub-and-spoke orchestration is justified.

Human access is federated from the enterprise identity provider and granted through groups. External workforce identities use Workforce Identity Federation when synchronized Google identities are neither required nor desirable. External workloads, CI/CD systems and non-Google cloud runtimes use Workload Identity Federation and short-lived credentials instead of service-account keys. Privileged access is request-based, time-bound and approval-controlled through Privileged Access Manager or an equivalent approved process.

Preventive controls are implemented through organization policies, hierarchical firewall policies, policy validation in CI/CD and project-factory defaults. Detective controls are implemented through Security Command Center, centralized audit logs, network telemetry, Cloud Monitoring, SIEM integration and posture checks. Restricted data projects are placed inside VPC Service Controls perimeters after dry-run validation, with precise ingress and egress rules rather than broad perimeter bridges.

## 1.1 Design outcomes

| Outcome | Target state | Executive evidence |
| --- | --- | --- |
| Faster onboarding | A standard project is delivered in less than one business day after approvals | Project-factory service-level dashboard |
| Reduced security variance | Mandatory controls are inherited automatically and exceptions expire | Policy compliance and exception register |
| Private-by-default access | No public IPs or public data endpoints without explicit approval | Asset inventory and network posture report |
| Credential risk reduction | No user-managed service-account keys for standard workloads | IAM inventory and key-creation policy |
| Auditability | Organization-wide audit and security events are routed centrally | Log sink, retention and SIEM evidence |
| Regional compliance | Projects, keys, data and networks align to approved geographies | Resource-location and residency attestations |
| Cost ownership | Every project maps to a cost center, domain and environment | Billing export and label coverage dashboard |

## 1.2 Scope

The landing zone includes:

- Google Cloud organization, folders and project boundaries.

- Project factory and environment-specific project patterns.

- Shared VPC, IP addressing, routing, private service access, DNS and edge protection.

- Hybrid and multi-cloud connectivity.

- Human, partner and workload identity federation.

- IAM, service accounts, privileged access and break-glass controls.

- Organization policies, VPC Service Controls, Security Command Center, secrets and encryption.

- Central logging, monitoring and security-operations integration.

- Naming, labels, tags and automated cost attribution.

- Terraform implementation, deployment sequencing and acceptance testing.

## 1.3 Mandatory and adaptable decisions

| Decision class | Mandatory baseline | Adaptable by geography or business unit |
| --- | --- | --- |
| Identity | Federated identity, group-based IAM and no standing broad privilege | Identity-provider protocol and regional support processes |
| Network | Shared VPC or explicitly approved isolated VPC; private access by default | Number of host projects and hub topology |
| Security | Organization policies, centralized logging, SCC and controlled keys | Specific constraints and security service tier |
| Data perimeter | Restricted workloads are evaluated for VPC Service Controls | Perimeter boundaries and supported service set |
| Automation | Project creation and foundational changes use reviewed infrastructure as code | Repository topology and CI/CD execution platform |
| Resilience | Redundant connectivity and tested recovery for critical control-plane services | Regions, bandwidth and failover mode |

## 1.4 Fortune 100 assumptions

| Area | Assumption |
| --- | --- |
| Organization | Global enterprise with multiple legal entities, business units and regulated workloads |
| Regions | AMER, EMEA and APAC regional groups with primary and recovery regions by workload tier |
| Identity | Enterprise IdP provides authoritative lifecycle events and strong authentication |
| Connectivity | At least two major data centers and existing AWS and Azure footprints |
| Operations | Central Cloud Center of Excellence, network operations, security operations and platform engineering |
| Delivery | Terraform is the primary infrastructure-as-code tool and changes flow through CI/CD |
| Security | Restricted data requires stronger access, perimeter, encryption and monitoring controls |
| Scale | Hundreds to thousands of projects over the lifetime of the platform |

Landing zone control plane

# 2. Organization, Folder and Resource Hierarchy

The resource hierarchy is a security and governance structure, not merely a visual filing system. Policies inherited at organization and folder levels create the enterprise default. Projects form the primary workload, billing, API, quota and blast-radius boundary. Folders should therefore reflect durable control boundaries such as environment, regulatory geography and administrative ownership rather than temporary programs or reporting lines.

## 2.1 Google Cloud organization structure

Use a single primary Google Cloud organization unless legal separation, merger transition or sovereign control requires an additional organization. One organization maximizes policy inheritance, centralized security visibility and consistent identity governance. Additional organizations introduce cross-organization sharing complexity, duplicated controls and fragmented incident response; each requires an explicit federation and exit strategy.

| Hierarchy node | Purpose | Primary administrators | Policy role |
| --- | --- | --- | --- |
| Organization | Enterprise control boundary and root for managed resources | Cloud foundation administrators and security governance | Enterprise constraints, logging sinks, SCC activation and access policy |
| Bootstrap folder | Seed projects, Terraform state, automation identities and foundation pipelines | Platform engineering with security oversight | Highly restricted; minimal services; no workload data |
| Common folder | Shared network, security, logging, monitoring, artifact and platform services | Central platform teams | Shared-service controls and explicit cross-environment access |
| Environment folders | Production, non-production, development and sandbox isolation | Environment platform owners | Environment-specific constraints, firewall delegation and budgets |
| Geography folders | Residency and operating partition within an environment | Regional platform and compliance owners | Location, key, routing and data-boundary controls |
| Domain folders | Optional grouping for large domains with durable delegated ownership | Domain platform leads | Delegated project creation and bounded IAM |
| Projects | Workload, billing, API and quota boundary | Project owner group, never an individual | Service enablement, IAM and workload-specific configuration |

## 2.2 Folder hierarchy

Organization and top-level folders

The baseline uses environment folders as the main policy boundary because production and non-production require different controls, support models and change procedures. Geography folders beneath each environment isolate regional resources and allow location policies, key projects, logging retention and local operating responsibilities to be applied consistently. Domain folders are optional and should be introduced only when a business domain owns enough projects to justify delegated administration.

| Reference | Folder | Purpose | Administration | Key controls |
| --- | --- | --- | --- | --- |
| fld-bootstrap | Bootstrap | Terraform state, seed project and foundation CI/CD | Foundation administrators only | No workload data; restricted egress |
| fld-common | Common | Shared security, networking, logging and platform services | Central platform teams | Cross-environment access through explicit service identities |
| fld-prod | Production | Production workloads and services | Production operations and domain leads | Strict change control and restricted public access |
| fld-nonprod | Non-production | Integration and pre-production validation | Engineering and test teams | Production-like controls with lower availability |
| fld-dev | Development | Developer integration and engineering experimentation | Development teams | Reduced data sensitivity and time-bound resources |
| fld-sandbox | Sandbox | Short-lived exploration and training | Users through managed sandbox groups | No restricted data; quotas and automatic expiry |
| fld-quarantine | Quarantine | Acquired, compromised or unassessed projects | Security operations | Network isolation and denied deployment |
| fld-retired | Retired | Projects retained for audit before deletion | Platform operations | No active workload and defined deletion schedule |

## 2.3 Resource hierarchy design rules

### Durability over organizational fashion

Folder structures must remain stable through reorganizations. Use labels, billing views, catalog metadata and CMDB relationships for reporting dimensions that change frequently. Resource moves should be exceptional because inherited IAM, policies, networking and billing controls can change when a project moves.

### Policy-first design

Create folders because a distinct policy, administrative boundary or lifecycle exists. Avoid adding hierarchy layers that carry no inherited control or delegated responsibility. Every folder must have a named owner, purpose, policy inventory and lifecycle.

### No direct user ownership

Projects and folders are managed by groups and automation identities. Direct individual grants are limited to time-bound or emergency cases. Group membership is governed by the enterprise identity process and reviewed at a cadence proportional to privilege.

### Controlled inheritance

Use inheritance for mandatory controls and explicit exceptions for verified needs. Broad deny policies that force unmanaged shadow environments are a failure of design. Exceptions must have a named owner, business justification, compensating control, expiry date and remediation target.

### Project as blast-radius boundary

Separate materially different security classes, ownership models, availability tiers and financial responsibilities into distinct projects. Avoid both extremes: one project for the entire platform and a project for every minor microservice.

### Acquisition containment

Newly acquired resources enter a quarantine or transitional folder until identity, network, logging, policy and ownership alignment is verified. Quarantine is an operating state with explicit remediation tasks, not a permanent destination.

## 2.4 Environment, geography and project hierarchy

Folder and project hierarchy

A geography folder represents a durable policy and operational partition. It can host regional Shared VPC projects, KMS projects, logging views and domain service projects. A domain may span multiple geographies, but data and service projects remain in the geography that satisfies residency and recovery requirements.

## 2.5 Anti-patterns

| Anti-pattern | Why it fails | Preferred correction |
| --- | --- | --- |
| One project for the data platform | Broad IAM, quota contention, weak cost attribution and large blast radius | Separate shared platform projects from domain and environment projects |
| Folder per application | Excessive depth and policy complexity | Use projects for workload boundaries and folders for durable governance boundaries |
| Business-unit hierarchy only | Reorganizations force resource moves and policy changes | Place stable environment and geography controls above optional domain folders |
| Multiple unmanaged organizations | Fragmented logging, policy, identity and security visibility | Use one primary organization or formal cross-organization governance |
| Individual project owners | Lifecycle and accountability risk | Use role-based groups and automation identities |
| Manual project creation | Inconsistent APIs, labels, networks and security controls | Require the project factory and policy validation |

# 3. Project Factory, Project Types and Environment Strategy

The project factory is the landing-zone product interface. It converts approved metadata into a correctly located, billed, networked, monitored and governed Google Cloud project. It must be operated as a production service with versioned modules, automated tests, approval workflows, rollback procedures and published service levels.

## 3.1 Project-factory workflow

- A requester submits project metadata: business domain, application, environment, geography, data classification, cost center, owner group, support tier and requested services.

- Automated policy validates naming, location, service compatibility, network attachment, perimeter requirements and budget metadata.

- Domain, security, networking, finance and platform approvals are collected according to risk.

- Terraform creates the project, links billing, enables approved APIs, attaches the correct Shared VPC, applies labels, configures logging and creates baseline service accounts.

- Automated tests verify inherited organization policies, private networking, log routing, monitoring visibility, IAM, quotas and budget alerts.

- The project is registered in the CMDB and relevant catalogs. Ownership is transferred to the workload team within the approved boundaries.

The factory should expose a declarative request model rather than a collection of manual tickets. A request can originate in a service portal, Git pull request or API, but the resulting configuration must be source controlled and replayable. The factory must be idempotent: rerunning the same request should converge on the approved state rather than creating duplicate resources.

## 3.2 Project types

| Project type | Purpose | Placement | Administration |
| --- | --- | --- | --- |
| Bootstrap seed | Foundation state, deployment identities and initial CI pipeline | Common/Bootstrap | No workload data; tightly restricted administrators |
| Network host | Shared VPC networks, subnets, routes, DNS and firewall policies | Per environment and geography | Central network administration |
| Connectivity | Cloud Routers, Interconnect VLANs, VPN gateways and NCC hubs | Common and regional | Network operations |
| Security management | SCC, security posture, access policies and automation | Common | Security engineering and SOC |
| KMS | Regional key rings, keys and HSM-protected material | Per geography/environment or sensitivity | Key administrators separated from key users |
| Central logging | Aggregated log buckets, sinks and exports | Common | Security operations and audit |
| Central monitoring | Metrics scopes, dashboards, uptime checks and alert routing | Common or per environment | SRE and platform operations |
| CI/CD | Build pools, artifact storage and deployment automation | Common or per environment | Platform engineering |
| Artifact | Artifact Registry and trusted software artifacts | Common or per environment | Platform engineering and security |
| Data platform shared | Shared ingestion, governance, orchestration and platform services | Per environment/geography | Data platform product team |
| Domain data | Business-domain data products and pipelines | Per domain/environment/geography | Domain data-product team |
| Analytics | BI, notebooks, semantic models and analytical services | Per domain/environment | Analytics team |
| AI/ML | Vertex AI training, registry, endpoints and AI governance | Per domain/environment/geography | AI platform and model owners |
| Application service | Operational application components attached to the shared network | Per application/environment | Application team |
| Sandbox | Time-bound individual or team experimentation | Sandbox folder | Automatic expiry; no restricted data |
| Quarantine | Isolated project under investigation or acquisition onboarding | Quarantine folder | Security operations only |

## 3.3 Shared-services projects

Shared services reduce duplication but increase dependency concentration. Each shared service therefore requires explicit SLOs, versioned interfaces, tenancy controls, recovery procedures and capacity management. The common folder must not become a miscellaneous location for resources with unclear ownership.

| Shared service | Recommended project boundary | Availability target | Consumer model |
| --- | --- | --- | --- |
| Network and connectivity | Separate host and connectivity projects per environment/geography | Tier 0 | Subnet attachment, routes and private endpoints |
| KMS and HSM | Separate key projects by geography and criticality | Tier 0 | Service agents receive only encrypt/decrypt permissions |
| Logging | Central storage project plus environment views | Tier 0/1 | Aggregated sinks and controlled log views |
| Monitoring | Central metrics scope with delegated dashboards | Tier 1 | Read visibility to workload telemetry |
| CI/CD | Foundation pipeline separate from workload pipelines | Tier 0 | Federated deployment identities and approved roles |
| Artifact Registry | Environment or trust-zone repositories | Tier 1 | Immutable artifacts and vulnerability controls |
| Security automation | SCC findings, posture and remediation automation | Tier 0/1 | Findings routed to SOC and ticketing |
| Data platform shared | Catalog, ingestion templates and orchestration control services | Tier 1 | Published platform APIs and templates |

## 3.4 Environment model

| Environment | Purpose | Access | Support | Control posture |
| --- | --- | --- | --- | --- |
| Development | Feature development, unit testing and integration with synthetic or masked data | Developer groups and automation | Business hours | Small quotas and automatic shutdown where possible |
| Test | System integration, security and data-quality validation | Test engineers and deployment identities | Business hours plus release windows | Production-like configuration at reduced scale |
| Staging | Production rehearsal, performance testing and release validation | Restricted engineering and operations | Extended support during releases | Production topology and controls with smaller capacity |
| Production | Business operations and governed data products | Operations, approved domain teams and automation | 24x7 for Tier 0/1 | Strict change, capacity and recovery controls |
| Sandbox | Training, experimentation and short-lived proofs of concept | Named users through managed sandbox groups | Best effort | No restricted data; budget and expiry enforcement |
| Disaster recovery | Regional recovery components and replicated configuration | Operations and recovery automation | Activated during tests or incidents | Capacity aligned to RTO and failover design |

Environment promotion applies to code and policy, not to manually configured resources. Terraform modules, organization-policy bundles, firewall policies and monitoring definitions are promoted through versioned releases. Environment-specific values are externalized in reviewed configuration. Direct production changes are denied except through a controlled break-glass process and must be reconciled back into source control.

## 3.5 Development environment

Development projects are optimized for engineering speed without weakening the enterprise boundary. They use synthetic, masked or low-sensitivity data. Developers receive broader service-level roles inside their project but no network-host, organization-policy or perimeter-administration privileges. Resource quotas and default budgets are intentionally small. Temporary resources are deleted automatically based on labels and expiration dates.

Development should be sufficiently similar to production to expose policy and network incompatibilities early. It should not be a completely disconnected environment in which developers rely on public endpoints, service-account keys and manually created resources that will be prohibited later.

## 3.6 Test and staging environments

Test validates integration, security, data quality and operational procedures. Staging is the production rehearsal environment and should use the same topology, organization policies, private connectivity, identity model, encryption approach and deployment pipeline as production. Capacity may be smaller, but differences must be explicit and documented.

Tests should include service-perimeter access, key disable and restore, route failover, log delivery, monitoring, privileged access, project-factory onboarding and rollback. Staging cannot be considered production-like if it bypasses the controls most likely to cause production deployment failures.

## 3.7 Production environment

Production projects require named service ownership, support tier, SLOs, runbooks, capacity plan, DR classification and a reviewed exception register. Production IAM is granted through automation or time-bound entitlements. Production networks use private access and controlled egress. Public exposure is implemented only through approved edge projects, load balancers and Cloud Armor policies.

Changes require an approved plan, automated tests and post-deployment validation. Emergency changes are allowed only through break-glass procedures and must be reconciled into source control after the incident.

## 3.8 Sandbox environment

Sandbox projects are isolated from production networks and restricted data. They use low budgets, restrictive quotas and automatic expiration. The sandbox is not a route around architecture governance: it is a safe place to learn, test APIs and evaluate services with public, synthetic or explicitly approved data.

Mandatory sandbox controls include:

- Dedicated sandbox folders and projects.

- No production or restricted datasets.

- No service-account keys or broad external identities.

- No direct connectivity to production networks.

- Budget alerts and automatic cleanup.

- A maximum lifetime unless renewed by an owner.

# 4. Enterprise Network Architecture

The network architecture centralizes routing, policy, private service access and hybrid connectivity while allowing service projects to retain workload ownership. The baseline uses Shared VPC host projects per environment and geography, service projects for workloads, global dynamic routing where appropriate, centralized DNS and private endpoints for Google APIs. A connectivity hub provides controlled reachability between on-premises, multi-cloud and environment spokes.

## 4.1 Shared VPC design

Shared VPC design

Shared VPC separates network administration from workload administration. Network teams own networks, subnets, routes, firewall policies, DNS and private endpoints in host projects. Workload teams deploy resources in service projects and receive compute.networkUser only on approved subnets. Subnet-level grants are preferred over host-project-wide grants because they limit future access as networks expand.

| Design element | Baseline decision | Rationale | Exception trigger |
| --- | --- | --- | --- |
| Host-project count | One host project per environment and regulatory geography | Limits blast radius and residency complexity while preserving central control | Very small geography with no regulated workloads |
| Network count | One primary custom-mode VPC per host project; additional restricted VPC only when isolation requires it | Reduces route and policy complexity | Distinct trust zone or incompatible routing requirements |
| Service projects | Separate by domain, application, environment and material security class | Preserves IAM, quota and cost boundaries | Tiny tightly coupled components with the same owner and lifecycle |
| Subnet IAM | Grant network user at subnet level | Least privilege and predictable future access | Platform service requiring every subnet in a host project |
| Default network | Do not create or retain default networks | Avoids permissive defaults and unmanaged topology | None |
| Routing mode | Global for enterprise connected networks and regional for isolated local networks | Enables predictable multi-region route propagation | Regulatory requirement to prevent inter-region routing |

## 4.2 Host-project design

Host projects contain only network control-plane resources and approved network appliances. They should not contain business applications, data processing jobs or user-managed compute. This separation prevents workload administrators from changing routing or firewall controls and keeps network lifecycle independent of service-project lifecycle.

A host project contains:

- Shared VPC networks and regional subnets.

- Cloud Routers and dynamic routing configuration.

- Private Service Connect endpoints and service attachments owned by the network team.

- Cloud DNS policies, forwarding zones and private zones.

- Hierarchical and network firewall-policy associations.

- Cloud NAT gateways for approved egress.

- VPC Flow Logs and network telemetry settings.

- Proxy-only subnets required by supported managed load balancers.

Host projects must have a more restrictive IAM model than workload projects. Workload owners can request subnets and firewall intents through approved interfaces, but they do not receive permissions to change the host network directly.

## 4.3 Service-project design

A service project owns billable workload resources and remains the primary operational and cost boundary. It attaches to one Shared VPC host project for its environment and geography. The project factory enables only approved services, grants subnet access to required service agents, registers the project in monitoring and logging scopes, and places it inside a VPC Service Controls perimeter when required.

A service project can use its own standalone VPC only when isolation, service compatibility or legal requirements cannot be met through the approved Shared VPC pattern. Standalone networks must still use central IPAM, logging, DNS, private access, firewall and connectivity standards.

## 4.4 IP-addressing strategy

Address space is allocated from enterprise IPAM and remains non-overlapping with on-premises and other clouds. Contiguous blocks are reserved by geography and environment so routes can be summarized. Secondary ranges are allocated only for services that require them and are sized based on measured growth.

| Allocation | Enterprise block | Typical regional allocation | Use |
| --- | --- | --- | --- |
| AMER production | 10.16.0.0/12 | 10.16.0.0/16 per region | Regional platform, data, application and restricted subnets |
| EMEA production | 10.32.0.0/12 | 10.32.0.0/16 per region | Residency-aligned workloads |
| APAC production | 10.48.0.0/12 | 10.48.0.0/16 per region | Residency-aligned workloads |
| Global non-production | 10.64.0.0/12 | /17 or /18 per region/environment | Integration, test and staging |
| Development | 10.80.0.0/12 | /18 per region | Development and ephemeral workloads |
| Sandbox | 10.96.0.0/13 | /20 per region | Restricted scale and short-lived resources |
| Connectivity and transit | 10.104.0.0/16 | /24 per attachment or service | Routers, appliances, proxy and endpoint ranges |
| Future reserve | 10.112.0.0/12 | Unallocated | Acquisitions, sovereign zones and growth |

These ranges are illustrative. Production allocation must be reconciled with existing enterprise address space. Reusing overlapping ranges across clouds creates long-term routing, NAT and observability complexity and should be avoided.

### IP design rules

- Register every CIDR in the enterprise IPAM system before Terraform deployment.

- Prefer aggregateable ranges and avoid fragmented allocations unless a service requires them.

- Reserve dedicated ranges for proxy-only subnets, PSC endpoints and hybrid appliances.

- Do not reuse overlapping RFC 1918 ranges across clouds if routed connectivity is expected.

- Monitor subnet and secondary-range exhaustion as an SLI.

- Treat IPv6 adoption as a controlled roadmap and validate service-specific support.

## 4.5 Subnet strategy

| Pattern | Purpose | Indicative size | Control baseline |
| --- | --- | --- | --- |
| sn-data | Data processing and managed service connectors | /22 to /20 | Private Google Access, flow logs and no direct internet |
| sn-platform | Orchestration, platform services and shared tooling | /23 to /21 | Restricted administration and service-to-service rules |
| sn-app | Operational applications and APIs | /23 to /20 | Load-balancer and approved service ingress only |
| sn-restricted | Regulated or high-sensitivity workloads | /24 to /22 | Tighter firewall and perimeter controls |
| sn-proxy | Regional proxy-only subnet | Service-defined minimum | Dedicated to managed load-balancer proxies |
| sn-psc | Private Service Connect endpoints | /24 or IPAM-defined | Reserved endpoints and private DNS records |
| sn-gke-pods | GKE pod secondary range | Capacity-driven | Separate from nodes; exhaustion monitoring |
| sn-gke-services | GKE service secondary range | Capacity-driven | Separate and treated as immutable design input |
| sn-management | Network appliances and management services | /26 to /24 | Highly restricted administrative access |

Subnets are not created for organizational convenience. Each subnet has a traffic purpose, route expectations, firewall policy, logging requirement, owner, capacity forecast and lifecycle. Reusing a generic subnet for unrelated trust zones makes firewall and incident analysis significantly harder.

## 4.6 Routing strategy

The routing design uses regional Cloud Routers, dynamic BGP, route advertisements aligned to enterprise address summaries, and explicit control of transitive connectivity. The landing zone does not assume that all environments or geographies can communicate. Routes express approved connectivity; firewall policy expresses permitted traffic; identity and service controls provide additional authorization.

### Routing principles

- Use regional dynamic routing unless a documented cross-region requirement justifies global dynamic routing.

- Advertise summarized enterprise prefixes wherever possible.

- Do not import default routes from on-premises without explicit egress design and security approval.

- Use route priorities consistently and reserve ranges for emergency or migration paths.

- Keep production, non-production, restricted and sandbox route domains separable.

- Use Network Connectivity Center or an equivalent hub-and-spoke control plane when connectivity scale exceeds direct attachment management.

- Monitor BGP session state, learned-prefix count, route changes and asymmetric paths.

- Validate every failover route under production-like load before go-live.

| Route domain | Imported prefixes | Exported prefixes | Default route policy | Primary use |
| --- | --- | --- | --- | --- |
| Production | Approved data-center, partner and cloud ranges | Production summaries only | No inherited internet default | Business-critical workloads |
| Non-production | Development and test dependencies | Non-production summaries | Controlled central egress | Integration and testing |
| Restricted | Minimal approved dependencies | Restricted summaries | No internet path by default | Regulated data services |
| Sandbox | Shared utility endpoints only | None or narrow ranges | Cloud NAT with domain controls | Experimentation |
| Connectivity | Enterprise transit ranges | Aggregated spoke prefixes | Not a workload domain | Hybrid and multi-cloud transit |

Route intent is stored as code and reviewed with the same rigor as firewall policy. A route change that broadens reachability is treated as a security-impacting change.

## 4.7 Private Google Access

Private Google Access is enabled on subnets that host workloads without external IP addresses. It allows supported resources to reach Google APIs and services without traversing the public internet from a workload perspective. DNS policy determines whether clients use standard, private or restricted Google API endpoints.

### Control pattern

- Enable Private Google Access on all approved workload subnets.

- Configure private DNS for googleapis.com according to service-perimeter and egress requirements.

- Prefer restricted API endpoints for workloads inside high-sensitivity service perimeters when supported.

- Block direct external IP assignment through organization policy except for approved exception projects.

- Capture VPC Flow Logs and DNS query logs for investigation and assurance.

- Validate service-specific endpoint behavior before production deployment.

Private Google Access is not an authorization mechanism. IAM, resource policy, service perimeter rules and application authentication remain mandatory.

## 4.8 Private Service Connect

Private Service Connect is the preferred pattern for privately consuming supported Google APIs, managed services and producer services across VPC boundaries without broad network peering. It provides endpoint-based service exposure while preserving producer and consumer network autonomy.

### Enterprise usage patterns

| Pattern | Producer | Consumer | Landing-zone control |
| --- | --- | --- | --- |
| Google APIs endpoint | Google-managed APIs | Workload VPC | Central DNS, endpoint IP allocation and policy validation |
| Published internal service | Shared platform or domain service | Other enterprise VPCs | Service attachment, consumer allow-list and logging |
| Third-party managed service | Approved vendor | Enterprise workload | Contracted service attachment and security review |
| Cross-organization service | Acquired company or partner | Enterprise domain | Explicit trust boundary and data-processing agreement |

### Best practices

- Allocate PSC endpoint addresses from dedicated ranges.

- Register endpoints in enterprise DNS with stable names.

- Approve producers and consumers explicitly; do not rely on discoverability alone.

- Apply firewall and application-layer authorization in addition to endpoint reachability.

- Monitor endpoint connection state, service attachment acceptance and backend health.

- Use separate endpoints for production and non-production.

- Document service-specific limitations, supported regions and VPC Service Controls compatibility.

### Common pitfalls

- Treating PSC as a replacement for IAM or API authentication.

- Publishing a service from a network with uncontrolled lateral reachability.

- Reusing endpoint IP ranges without IPAM registration.

- Failing to plan DNS cutover and rollback.

- Assuming all managed services expose identical PSC capabilities.

## 4.9 Cloud NAT

Cloud NAT supplies controlled outbound internet connectivity for private workloads that cannot use private APIs or PSC. It is deployed regionally, associated with dedicated Cloud Routers and configured only for subnets or address ranges with approved egress requirements.

| Control | Standard |
| --- | --- |
| External IPs | Static enterprise-owned addresses where allow-listing is required |
| Port allocation | Dynamic or manually sized from measured concurrency and destination patterns |
| Logging | Errors always; translations sampled or fully logged based on risk and cost |
| High availability | Regional managed service with multiple external addresses where needed |
| Scope | Explicit subnet ranges, not indiscriminate all-subnet enablement |
| Egress filtering | Secure web proxy, next-generation firewall or application controls as required |
| Monitoring | Port exhaustion, dropped packets, allocation failures and unexpected destinations |

Cloud NAT does not inspect payloads or provide domain-aware filtering. High-risk internet access therefore uses an approved secure egress architecture.

## 4.10 Cloud DNS

Cloud DNS provides authoritative private zones, forwarding zones, peering zones and enterprise name resolution. DNS is a security and availability dependency and is managed centrally.

### DNS architecture

- Global public zones remain in dedicated perimeter-controlled projects.

- Private zones are associated with approved networks by environment and geography.

- Inbound forwarding supports on-premises resolution of private Google Cloud names.

- Outbound forwarding resolves enterprise zones through redundant on-premises or cloud resolvers.

- Response policies implement controlled overrides and protective blocks.

- PSC and private API endpoint names are created through automated modules.

- DNS logging is enabled for high-value networks and integrated with security analytics.

### Naming zones

| Zone | Example | Purpose |
| --- | --- | --- |
| Enterprise private | corp.example.internal | Shared enterprise services |
| Production workload | prod.gcp.example.internal | Production service discovery |
| Non-production | nonprod.gcp.example.internal | Development, test and staging |
| PSC | psc.gcp.example.internal | Private managed and producer endpoints |
| Restricted | restricted.gcp.example.internal | Regulated service resolution |
| Reverse | in-addr.arpa managed zones | Investigation and operational tooling |

DNS changes use code review, staged deployment and rollback records. Manual console changes are disallowed except through audited emergency procedures.

## 4.11 Firewall policies

Firewall policy follows a deny-by-default, intent-based model. Hierarchical policies establish enterprise guardrails, network firewall policies provide shared workload controls, and application controls provide protocol-level authorization.

### Policy layers

| Layer | Owner | Purpose | Examples |
| --- | --- | --- | --- |
| Organization | Enterprise security | Non-bypassable global controls | Deny known malicious ranges; restrict administration |
| Folder | Platform security | Environment or jurisdiction policy | Deny production-to-sandbox; restrict regulated folders |
| Network | Network security | Shared VPC traffic intent | Allow load balancer health checks; domain service flows |
| Workload | Application/domain team | Application-specific authorization | Service-to-service ports and identity-aware access |
| Host/application | Workload team | Local defense | Host firewall, mTLS and application authorization |

### Firewall rule standard

Every rule must contain:

- Business and technical purpose.

- Source and destination identities or address ranges.

- Protocol and port.

- Direction and priority.

- Environment and data classification.

- Owner and support group.

- Expiration or review date.

- Ticket or architecture decision reference.

- Logging requirement.

- Test and rollback evidence.

Broad rules such as 0.0.0.0/0, all protocols, unrestricted SSH/RDP, or tag-based access without ownership require an approved exception and expiration.

## 4.12 Hierarchical firewall policies

Hierarchical firewall policies provide centrally administered controls inherited by folders and projects. The landing zone uses them for controls that must not be weakened by workload teams.

### Baseline policy intents

- Deny direct administrative access from the internet.

- Deny unauthorized cross-environment traffic.

- Permit only approved health-check ranges to load-balanced backends.

- Permit centralized security scanners from defined service identities and ranges.

- Permit hybrid management paths from approved administration networks.

- Deny known high-risk destinations and command-and-control indicators where technically appropriate.

- Require logging for all explicit denies and high-risk allows.

- Use threat-intelligence feeds or managed controls only with documented ownership and false-positive handling.

Policy priorities are reserved in blocks so enterprise, geography, environment and exception rules can coexist predictably. Emergency deny rules use a reserved highest-precedence range.

## 4.13 Cloud Armor

Cloud Armor protects internet-facing and approved cross-boundary applications behind supported Google Cloud load balancers. The standard combines preconfigured WAF rules, adaptive protection where justified, rate limiting, IP and geography controls, and organization-defined threat intelligence.

| Capability | Landing-zone standard |
| --- | --- |
| Baseline WAF | OWASP-aligned preconfigured rules tuned in preview before enforcement |
| Rate limiting | Per-client and endpoint-aware policies for abuse protection |
| Bot controls | Applied to approved high-risk applications after business-impact analysis |
| Policy hierarchy | Enterprise baseline plus application-specific policy |
| Logging | Request logs with policy outcome routed to central security analytics |
| Change model | Policy as code with preview, test and staged enforcement |
| Exception handling | Named owner, narrow condition, expiry and compensating control |

Cloud Armor is not applied to services that are not behind a supported load-balancing path. API authorization, identity-aware access, application security and secure coding remain necessary.

## 4.14 Cloud VPN and Cloud Interconnect

The hybrid design uses two connectivity tiers:

- HA VPN for rapid deployment, backup, lower-throughput sites and encrypted internet-based connectivity.

- Dedicated or Partner Cloud Interconnect for predictable enterprise throughput, latency and private connectivity.

### Connectivity selection matrix

| Requirement | HA VPN | Dedicated Interconnect | Partner Interconnect |
| --- | --- | --- | --- |
| Rapid provisioning | Strong | Moderate/long lead | Moderate |
| Low bandwidth | Suitable | Usually excessive | Suitable |
| High and predictable throughput | Limited by tunnel design | Strong | Strong, provider dependent |
| Direct physical connectivity | No | Yes | Through provider |
| Enterprise facility presence | Not required | Required at supported location | Not necessarily required |
| Encryption over path | IPsec built in | Add MACsec/IPsec where required and supported | Depends on provider/design |
| Typical use | Backup, branches, pilots | Strategic data centers | Sites without colocation presence |

### Resilience pattern

- Deploy redundant connections in separate edge availability domains.

- Use independent customer routers and power paths.

- Use multiple VLAN attachments and Cloud Routers.

- Establish HA VPN as an independent backup where business impact warrants it.

- Validate BGP convergence, route withdrawal and session failure.

- Define maximum tolerated packet loss, latency and convergence time.

- Capacity test at expected peak plus growth margin.

## 4.15 Hybrid connectivity

Hybrid and Multi-Cloud Connectivity

The enterprise connectivity hub integrates data centers, branch networks, partner networks, Google Cloud regions and approved other clouds. Network Connectivity Center is used where it simplifies hub-and-spoke connectivity and centralized route management. The control plane is not assumed to create transitive trust; each spoke remains subject to route, firewall, identity and data controls.

### Hybrid traffic classes

| Traffic class | Example | Required controls |
| --- | --- | --- |
| Data ingestion | Database CDC, file transfer, event streams | Private route, encryption, source authentication and reconciliation |
| Administration | CI/CD, security tooling, break-glass support | Privileged identity, hardened path and session audit |
| Application integration | APIs, messages and service calls | mTLS/OAuth, rate limits and contract testing |
| Monitoring | Metrics, logs and traces | Central collectors, restricted write identities and retention policy |
| Backup/recovery | Recovery copies and configuration | Segregated identities, immutability and restore tests |

## 4.16 Multi-cloud connectivity

Multi-cloud connectivity is designed as explicit service integration rather than broad network extension. AWS and Azure networks connect through approved private links, VPN, interconnect partners or internet-secured endpoints according to latency, volume, sovereignty and provider capability.

### Multi-cloud principles

- Avoid creating a single flat RFC 1918 estate.

- Prefer service-level integration and event exchange over unrestricted east-west routing.

- Allocate non-overlapping address ranges across clouds.

- Centralize route ownership and incident telemetry.

- Apply consistent identity federation and workload identity patterns.

- Control data transfer through approved gateways and data contracts.

- Model egress cost and recovery dependencies before production adoption.

- Test provider and carrier failure independently.

## 4.17 Network segmentation

Segmentation uses multiple complementary boundaries:

- Organization and folder policy boundaries.

- Separate production and non-production Shared VPCs.

- Separate restricted-data networks and service perimeters.

- Regional subnets with explicit route and firewall controls.

- Project-level workload isolation.

- Identity-aware service authorization.

- Application-level mTLS and policy where required.

- Data-level authorization and masking.

A network boundary is not treated as sufficient protection for sensitive data. The design assumes compromised credentials, misconfigured workloads and insider risk, and therefore combines identity, data and service controls.

# 5. Identity and Access Architecture

Identity and Trust Boundaries

## 5.1 Identity architecture objectives

The identity foundation ensures that every action is attributable to a verified human or workload identity, access is time-bounded where practical, and permissions are granted at the lowest sustainable scope. The model separates workforce, workload, external partner and emergency identities.

| Identity type | Source of truth | Authentication | Authorization pattern |
| --- | --- | --- | --- |
| Employees | Enterprise HR and IdP | Federated SSO and MFA | Group-based IAM and PAM |
| Contractors | Approved identity provider | Federated SSO, MFA and expiry | Separate groups, sponsor and time limit |
| External partners | Partner IdP or workforce pool | Workforce Identity Federation | Attribute conditions and narrow roles |
| CI/CD workloads | GitHub, Cloud Build or enterprise CI | Workload Identity Federation | Dedicated deployment service accounts |
| Runtime workloads | Google Cloud service identities | Service account or workload identity | Per-service least privilege |
| Emergency administrators | Dedicated break-glass identities | Strong MFA and monitored use | Minimal emergency roles and expiry |

## 5.2 Cloud Identity

Cloud Identity provides the Google Cloud workforce directory and group foundation. It integrates with the enterprise identity provider and receives authoritative lifecycle events from HR and identity governance systems.

### Standards

- User accounts are not created manually for normal workforce access.

- Joiner, mover and leaver events propagate through automated provisioning.

- Administrative identities are separate from daily productivity identities where required.

- High-privilege groups cannot be self-managed by their members.

- Group ownership is assigned to accountable business and technical owners.

- Dormant accounts and groups are reviewed and removed.

- Authentication context and MFA strength reflect access sensitivity.

## 5.3 Workforce Identity Federation

Workforce Identity Federation is used when external or non-Google workforce identities require Google Cloud access without creating long-lived Google-managed user accounts. Attribute mappings and conditions restrict which subjects, groups and claims can assume permissions.

### Design controls

- Create separate workforce pools by trust domain or partner class.

- Map immutable subject identifiers rather than mutable display names.

- Require signed, time-limited assertions from approved identity providers.

- Use attribute conditions to limit organization, group, employment state and assurance level.

- Grant access to groups or principal sets at the narrowest resource scope.

- Log token exchange and resource access.

- Define revocation and partner-termination procedures.

## 5.4 Workload Identity Federation

Workload Identity Federation is the standard for GitHub Actions, external CI/CD, on-premises workloads and other-cloud workloads that need Google Cloud access. It avoids downloadable service-account keys and exchanges trusted external credentials for short-lived Google credentials.

### Required pattern

- Create a dedicated workload identity pool per external trust domain.

- Configure a provider for the external token issuer.

- Map repository, branch, environment, organization, workload or cloud-account claims.

- Restrict token exchange with attribute conditions.

- Grant the federated principal permission to impersonate a dedicated service account.

- Grant that service account only the deployment or runtime permissions required.

- Monitor token exchanges, impersonation and downstream API calls.

Long-lived service-account keys are prohibited by organization policy except for documented legacy exceptions with rotation, storage and retirement plans.

## 5.5 IAM groups

Groups represent job function, support responsibility or approved data-consumer populations. They are not created per individual project when an enterprise role already exists.

### Group naming examples

| Group | Purpose |
| --- | --- |
| gcp-org-security-admins@example.com | Organization security policy administrators |
| gcp-net-prod-operators@example.com | Production network operators |
| gcp-landingzone-builders@example.com | Landing-zone CI/CD approvers and operators |
| gcp-data-customer-engineers@example.com | Customer-domain engineering team |
| gcp-breakglass-org@example.com | Emergency organization administrators |
| gcp-auditors-readonly@example.com | Enterprise audit and assurance |

Each privileged group has an owner, deputy, membership criteria, review frequency, maximum membership expectations and emergency removal procedure.

## 5.6 IAM roles

Predefined roles are preferred when they align with duties. Custom roles are created only to remove material excess privilege or to define stable enterprise job functions. Basic roles such as Owner and Editor are prohibited for routine access.

### Role-design rules

- Separate policy administration, resource creation, workload operation and security review.

- Grant at folder level only when the role is legitimately common to every child project.

- Prefer resource-level or project-level grants for workload teams.

- Use conditions for time, resource name or approved context when practical.

- Test custom-role permissions through automated integration tests.

- Review deprecated and newly added permissions before role updates.

- Maintain role definitions as code.

## 5.7 Service accounts

Every service account has a single workload purpose, named owner, project, environment and lifecycle. Shared or human-used service accounts are not permitted.

| Control | Requirement |
| --- | --- |
| Creation | Through approved Terraform modules |
| Naming | sa-<workload>-<function>-<env> within service constraints |
| Authentication | Attached identity or federation; no downloaded keys by default |
| Impersonation | Granted to named CI/CD or operator groups only |
| Permissions | Minimum required roles at minimum scope |
| Monitoring | Authentication, impersonation and API activity logged |
| Review | Quarterly for privileged identities; semiannual otherwise |
| Retirement | Disabled, observed, then deleted after dependency validation |

Service agents created by Google Cloud services are handled separately from customer-managed service accounts and receive only documented required permissions.

## 5.8 Privileged Access Manager

Privileged Access Manager provides time-bound, approval-based elevation for eligible human administrators. Entitlements define who can request which roles, at what scope, for how long and with which approvers.

### Standard workflow

- Operator authenticates with strong MFA.

- Operator requests a defined entitlement and states business justification.

- Required approvers review the request.

- The platform grants temporary access for the approved duration.

- Activity is logged and correlated with the request.

- Access expires automatically.

- High-risk use receives post-access review.

Permanent organization-level administrative grants are reduced to the smallest emergency and platform-governance population.

## 5.9 Break-glass access

Break-glass access supports loss of federation, widespread policy failure or critical security response. It is not a convenient substitute for normal privileged access.

### Break-glass controls

- At least two dedicated emergency identities, stored and managed independently.

- Phishing-resistant MFA and offline recovery procedures.

- Minimal roles required to restore identity, policy and logging control.

- Credentials protected in an enterprise privileged-access vault.

- Immediate security notification on authentication or use.

- Mandatory incident record and post-use review.

- Quarterly credential validation without unnecessary privilege exercise.

- Semiannual end-to-end tabletop and annual controlled technical test.

# 6. Security Foundation

Security Foundation

## 6.1 Security control model

The landing zone establishes preventive, detective and corrective controls at organization, folder, project, network, service and data layers.

| Control class | Examples | Evidence |
| --- | --- | --- |
| Preventive | Organization policy, IAM constraints, VPC SC, firewall deny | Policy state and denied test |
| Detective | Security Command Center, audit logs, flow logs, DNS logs | Findings, alerts and query evidence |
| Corrective | Automated quarantine, rollback, access removal | Incident and automation records |
| Recovery | Terraform rebuild, key recovery, log archive | Recovery test evidence |
| Governance | Exceptions, ownership, reviews and control mapping | Approval and attestation records |

## 6.2 Organization policies

Organization Policy Service enforces non-negotiable resource constraints. Policies are version-controlled, tested in lower-risk folders and deployed through approved pipelines.

### Baseline policy set

| Policy intent | Default stance | Exception path |
| --- | --- | --- |
| External IPs on VMs | Denied | Approved perimeter or edge project only |
| Service-account key creation | Denied | Time-bound legacy exception |
| Service-account key upload | Denied | No standard exception |
| Domain-restricted sharing | Enterprise domains only | Legal and security approval |
| Resource locations | Approved region groups | Sovereignty architecture review |
| Default network creation | Disabled | None |
| Serial port access | Disabled | Incident-specific approval |
| OS Login | Required for supported administrative VMs | Documented incompatibility |
| Uniform bucket-level access | Required | No standard exception |
| Public bucket access | Prevented | Dedicated publication project |
| Shielded VM | Required for applicable VM workloads | Legacy technical exception |
| CMEK | Required for classified services where policy supports it | Data-risk approval |

Policies that could disrupt existing workloads are introduced in observe, dry-run or targeted-folder phases where the product supports such rollout patterns.

## 6.3 VPC Service Controls

VPC Service Controls

VPC Service Controls reduce the risk of data exfiltration from supported Google-managed services by creating service perimeters and controlling ingress and egress. They complement IAM and do not replace it.

### Perimeter model

| Perimeter | Example contents | Access pattern |
| --- | --- | --- |
| Restricted data | Sensitive BigQuery, Cloud Storage, Dataplex and approved AI projects | Private/restricted API access; narrow ingress and egress |
| General production data | Standard production data projects | Enterprise users and approved services |
| Security tooling | Security data, findings and forensic storage | Security operations identities only |
| Development protected | Synthetic or masked development data | Developer groups and approved CI/CD |
| Bridge | Explicit shared services only | Used sparingly for justified cross-perimeter access |

### Implementation method

- Inventory protected services, clients, identities and data flows.

- Define access levels in Access Context Manager.

- Create dry-run perimeters and collect violation logs.

- Classify violations as required flow, misconfiguration or prohibited access.

- Write narrow ingress and egress policies using identities, resources and access levels.

- Test user, workload, support, DR and CI/CD paths.

- Enforce in staged waves.

- Continuously monitor violations and policy drift.

A project belongs to one regular service perimeter at a time. Perimeter bridges and ingress/egress rules are governed centrally because they can materially change data-exfiltration risk.

## 6.4 Access Context Manager

Access Context Manager defines context-aware access levels used by VPC Service Controls and supported access policies. Signals may include user identity, device state, IP range, geographic context and authentication assurance.

Access levels are designed as reusable controls such as:

- corp_managed_device

- corp_network_or_vpn

- privileged_admin_context

- approved_partner_context

- breakglass_context

Context is not treated as infallible. Sensitive operations still require IAM, workload authorization and audit.

## 6.5 Security Command Center

Security Command Center provides centralized asset, vulnerability, misconfiguration and threat findings. The enterprise activates the appropriate service tier based on risk and integrates findings with SIEM, SOAR, ticketing and incident-management workflows.

### Operating model

- Security owns organization-level activation and finding governance.

- Platform teams own remediation of landing-zone findings.

- Domain teams own workload findings.

- Critical findings page on-call responders.

- High findings create tracked incidents within defined time.

- Medium and low findings enter risk-based remediation queues.

- False-positive suppressions require an owner, rationale and review date.

- Posture metrics are reported by folder, domain and control family.

## 6.6 Secret Manager

Secret Manager stores application secrets, certificates or tokens that cannot be replaced by workload identity. It is not used to store general configuration.

### Secret standards

- Separate secrets by environment and trust boundary.

- Grant access to workload identities, not broad human groups.

- Use automatic or scheduled rotation where the dependent system supports it.

- Replication policy follows residency and recovery requirements.

- Secret payload access logging is enabled and monitored.

- Versions are disabled before destruction to support safe rollback.

- CI/CD injects secret references, never plaintext values.

- Applications cache secrets only for the minimum necessary duration.

## 6.7 Cloud KMS, Cloud HSM and CMEK

Cloud KMS centralizes cryptographic key lifecycle. Cloud HSM is used where hardware-backed key protection is required. Customer-managed encryption keys are applied according to data classification, regulation and operational capability.

### Key hierarchy

| Level | Example | Ownership |
| --- | --- | --- |
| Key project | prj-kms-prod-amer | Central security platform |
| Key ring | kr-data-uscentral1-prod | Security platform |
| Key | key-bq-restricted-customer | Data owner plus security custodian |
| Crypto role | Encrypter/decrypter for service agent | Narrow service identity |
| Administration | Rotation and policy administration | Separate key administrators |

### CMEK decision model

Use CMEK when one or more of the following apply:

- Regulation or contract requires customer-controlled keys.

- Data is classified restricted or highly confidential.

- Cryptographic separation by legal entity or jurisdiction is required.

- Key disablement is an approved containment control.

- External assurance requires explicit key lifecycle evidence.

Do not use CMEK mechanically without planning key availability, service-agent permissions, regional compatibility, rotation, recovery and incident response. A disabled or inaccessible key can make protected data unavailable.

### Separation of duties

- Key administrators cannot read protected data solely through key administration.

- Data administrators cannot change key policy.

- Service agents receive only cryptographic use permissions.

- Key destruction requires multiple approvals and retention validation.

- Key access and policy changes are centrally logged and alerted.

# 7. Audit, Monitoring, Logging and Security Operations

## 7.1 Audit logging

Cloud Audit Logs are aggregated from organization, folder, project and billing scopes as applicable. Admin Activity and System Event logs are retained according to security policy. Data Access logging is enabled based on risk, service capability, volume and regulatory need.

### Log classes

| Log class | Purpose | Retention guidance | Primary consumers |
| --- | --- | --- | --- |
| Admin Activity | Configuration and policy changes | Long-term security retention | Security, audit and platform |
| Data Access | Reads and writes to protected data | Classification-based | Security, privacy and data governance |
| System Event | Google system administrative actions | Operational and audit retention | SRE and audit |
| Policy Denied | Authorization failures | Security retention | Security operations |
| VPC Flow Logs | Network flow evidence | Risk and cost based | Network and security operations |
| DNS logs | Name-resolution evidence | High-value networks | Security and network operations |
| Firewall logs | Rule decisions | High-risk allow/deny rules | Security and network operations |

### Logging architecture

- Organization-level aggregated sinks route logs to centralized logging projects.

- Security logs are stored in protected log buckets with restricted writer and reader roles.

- Operational logs remain accessible to workload teams through log views or scopes without exposing unrelated domains.

- High-volume logs use exclusions only after security and operations review.

- Long-term archives use locked retention where legal and forensic requirements justify it.

- Log routing failures and sink-writer permissions are monitored.

## 7.2 Centralized monitoring

Monitoring uses metrics scopes, dashboards, alert policies and SLOs across shared services and workload projects. The landing zone provides standard dashboards and alert modules rather than forcing teams to build from scratch.

### Foundation SLOs

| Service objective | Example SLI | Target |
| --- | --- | --- |
| Hybrid connectivity availability | Healthy redundant attachment minutes / total minutes | 99.99% for Tier 0 paths |
| DNS resolution | Successful enterprise DNS queries / total | 99.99% |
| Project factory lead time | Requests completed within target | 95% within 1 business day |
| Logging completeness | Expected projects delivering required logs | 100% |
| Security finding response | Critical findings acknowledged within target | 95% within 15 minutes |
| IAM review completion | Privileged grants reviewed by due date | 100% |
| Policy compliance | Resources passing mandatory controls | At least 99.5%, with zero unapproved critical exceptions |

## 7.3 Centralized logging design

Centralized logging uses separate projects and buckets for:

- Security and audit evidence.

- Network telemetry.

- Platform operations.

- Application and domain operations.

- Regulatory archives.

Log views provide least-privilege access without duplicating every log. Log Analytics and BigQuery-linked analysis are used where large-scale correlation is required. Export design accounts for storage, query and retention cost.

## 7.4 Security operations integration

Security telemetry flows to the enterprise SIEM and SOAR through supported connectors, Pub/Sub, APIs or approved exports. The integration preserves event identifiers, timestamps, resource hierarchy, actor identity, network context and finding severity.

### Security event workflow

- Google Cloud service or SCC generates an event or finding.

- Central routing enriches it with folder, project, domain and owner metadata.

- SIEM correlation combines identity, endpoint, network and business context.

- SOAR executes approved containment or evidence-gathering actions.

- ITSM creates and tracks the incident.

- Resource owner and security operations collaborate on remediation.

- Control owners review recurring patterns and update guardrails.

Automated remediation is limited to actions with tested rollback and acceptable business impact, such as disabling an exposed key, removing a public policy binding or quarantining a non-production project.

# 8. Naming Conventions, Labels and Tags

## 8.1 Naming conventions

Names are deterministic, readable and compatible with service constraints. A logical naming model is maintained even when a service requires globally unique or length-limited identifiers.

| Resource | Pattern | Example |
| --- | --- | --- |
| Project ID | <org>-<domain>-<purpose>-<env>-<geo>-<nn> | acme-data-cust-prod-amer-01 |
| Folder display name | <Order> - <Purpose> | 30 - Production |
| VPC | vpc-<env>-<geo>-<purpose> | vpc-prod-amer-shared |
| Subnet | sn-<region>-<purpose>-<nn> | sn-uscentral1-data-01 |
| Router | cr-<region>-<env>-<nn> | cr-uscentral1-prod-01 |
| VPN gateway | havgw-<region>-<site>-<nn> | havgw-uscentral1-dc1-01 |
| Interconnect attachment | vlan-<region>-<site>-<nn> | vlan-uscentral1-dc1-01 |
| PSC endpoint | psc-<service>-<env>-<region> | psc-googleapis-prod-uscentral1 |
| DNS zone | dns-<scope>-<purpose> | dns-prod-services |
| Service account | sa-<workload>-<function>-<env> | sa-dataflow-run-prod |
| KMS key ring | kr-<purpose>-<region>-<env> | kr-data-uscentral1-prod |
| KMS key | key-<service>-<classification>-<domain> | key-bq-restricted-customer |
| Log bucket | lb-<purpose>-<env>-<geo> | lb-audit-prod-global |

Globally unique resources append a controlled numeric or hash suffix. Random strings are generated and persisted by the project factory rather than manually chosen.

## 8.2 Labels

Labels support cost allocation, operations and inventory. Mandatory labels are validated at deployment.

| Label | Example | Purpose |
| --- | --- | --- |
| business_domain | customer | Domain ownership |
| environment | prod | Environment classification |
| cost_center | cc-1042 | Financial allocation |
| application_id | app-02871 | CMDB correlation |
| data_classification | restricted | Security and governance |
| owner | customer-platform | Accountable team |
| managed_by | terraform | Configuration authority |
| criticality | tier1 | Reliability and response |
| region_group | amer | Residency and reporting |
| expiry_date | 2027-06-30 | Sandbox or exception lifecycle |

## 8.3 Resource Manager tags

Tags are used when inherited policy or conditional IAM depends on business context. Example tag keys include:

- environment/prod

- data-classification/restricted

- internet-exposure/approved

- csek-or-cmek/required

- service-perimeter/restricted-data

- retention/legal-hold

Tag values are governed because they can affect policy. Workload teams cannot freely assign security-sensitive tags.

# 9. Terraform Landing-Zone Implementation

## 9.1 Infrastructure-as-Code architecture

Terraform is the system of record for organization structure, projects, networks, IAM, policies, logging, monitoring, encryption and service perimeters. Pipelines use short-lived federated credentials and separate plan from apply.

### Repository structure

landing-zone/
├── bootstrap/
│   ├── state/
│   ├── cicd/
│   └── seed-project/
├── modules/
│   ├── organization/
│   ├── folder/
│   ├── project-factory/
│   ├── shared-vpc/
│   ├── hybrid-connectivity/
│   ├── dns/
│   ├── firewall-policy/
│   ├── iam/
│   ├── org-policy/
│   ├── logging/
│   ├── monitoring/
│   ├── kms/
│   ├── secret-manager/
│   ├── vpc-service-controls/
│   └── security-command-center/
├── environments/
│   ├── dev/
│   ├── nonprod/
│   └── prod/
├── geographies/
│   ├── amer/
│   ├── emea/
│   └── apac/
├── policies/
├── tests/
├── examples/
└── docs/

## 9.2 Module standards

Every reusable module includes:

- Purpose and architecture ownership.

- Supported provider and Terraform versions.

- Inputs with validation.

- Outputs required for composition.

- Secure defaults.

- Optional capabilities that do not weaken mandatory controls.

- Unit/static tests.

- Integration test fixture.

- Example usage.

- Upgrade and rollback notes.

- Known limitations.

- Versioned release notes.

### Module catalog

| Module | Primary resources | Key controls |
| --- | --- | --- |
| Project factory | Project, billing, APIs, labels and IAM | Naming, owner, log sinks and policy inheritance |
| Shared VPC | Network, subnet, routes and service-project attachment | Private access, flow logs and delegated subnet use |
| Firewall policy | Hierarchical/network rules | Priority ranges, logging and exceptions |
| Logging | Aggregated sinks, buckets and views | Retention, restricted readers and routing health |
| KMS | Key projects, rings, keys and IAM | Separation of duties and rotation |
| VPC SC | Access policies, perimeters and rules | Dry run, narrow ingress/egress and validation |
| Monitoring | Scopes, dashboards and alerts | SLOs, paging and ownership |
| Identity | Groups, service accounts and IAM | Least privilege and federation |

## 9.3 Project factory example

The complete reusable example is included in terraform/modules/project_factory within the package. The pattern below shows the composition intent.

module "domain_project" {
  source = "../../modules/project_factory"

  project_id          = "acme-data-cust-prod-amer-01"
  name                = "Customer Data Production"
  folder_id           = var.production_folder_id
  billing_account     = var.billing_account
  environment         = "prod"
  business_domain     = "customer"
  cost_center         = "cc-1042"
  application_id      = "app-02871"
  data_classification = "restricted"
  shared_vpc_host     = var.prod_amer_host_project
  subnet_self_links   = [var.data_subnet]
  perimeter_name      = var.restricted_data_perimeter
  activate_apis = [
    "bigquery.googleapis.com",
    "storage.googleapis.com",
    "logging.googleapis.com",
    "monitoring.googleapis.com"
  ]
}

## 9.4 Organization-policy example

name: organizations/123456789/policies/iam.disableServiceAccountKeyCreation
spec:
  rules:
    - enforce: true

Policies in the package are examples and must be reconciled with current constraint names, inherited policy state and service dependencies before apply.

## 9.5 IAM example

bindings:
  - role: roles/compute.networkUser
    members:
      - serviceAccount:sa-dataflow-run-prod@acme-data-cust-prod-amer-01.iam.gserviceaccount.com
    condition:
      title: approved_data_subnet
      expression: resource.name.startsWith("projects/prj-net-prod-amer/regions/us-central1/subnetworks/sn-uscentral1-data")

The actual condition syntax and resource support must be tested against the target API and policy version.

## 9.6 Firewall-policy example

rules:
  - priority: 1000
    direction: INGRESS
    action: deny
    sourceRanges: ["0.0.0.0/0"]
    layer4Configs:
      - ipProtocol: all
    targetResources:
      - tagValues/INTERNET_ADMIN_PROHIBITED
    enableLogging: true

The package includes a more complete example with rule ownership and exception metadata.

## 9.7 CI/CD controls

The landing-zone pipeline performs:

- Formatting and linting.

- Provider and module version checks.

- Terraform validation.

- Static security analysis.

- Policy-as-code evaluation.

- Unit and contract tests.

- Plan generation in a controlled execution project.

- Human approval for production-impacting changes.

- Apply using a dedicated deployment identity.

- Post-deployment verification.

- Evidence publication and CMDB update.

- Drift monitoring.

Production applies are not executed from developer workstations.

# 10. Landing-Zone Deployment Sequence

## 10.1 Deployment waves

| Wave | Scope | Exit evidence |
| --- | --- | --- |
| 0 | Governance and prerequisites | Executive sponsor, owners, billing, domain and region decisions |
| 1 | Bootstrap | State storage, seed project, federated CI/CD and audit trail |
| 2 | Organization hierarchy | Folders, groups, baseline IAM and resource-location policy |
| 3 | Security foundation | Organization policies, SCC, logging sinks, KMS and break glass |
| 4 | Network foundation | Shared VPCs, IPAM, DNS, firewall and private API access |
| 5 | Hybrid connectivity | Redundant Interconnect/VPN, route controls and tested failover |
| 6 | Project factory | Automated project creation, labels, APIs, IAM and registrations |
| 7 | Service perimeters | Dry-run, remediation and staged enforcement |
| 8 | Operations | Monitoring, SLOs, SIEM/SOAR and runbooks |
| 9 | Pilot workloads | Representative data, application and AI projects |
| 10 | Scale-out | Domain onboarding, controls assurance and continuous improvement |

## 10.2 Detailed sequence

### Phase A — Mobilize

- Confirm organization ownership and super-administrator recovery.

- Establish architecture, security, network, identity, operations and FinOps workstreams.

- Confirm billing accounts, contracts, support tier and escalation paths.

- Inventory current Google Cloud organizations and shadow projects.

- Approve region groups, residency classes and workload tiers.

### Phase B — Bootstrap

- Create seed project and protected Terraform state.

- Establish federated CI/CD identity.

- Configure code repositories, approvals and artifact retention.

- Deploy initial audit log routing.

- Create break-glass accounts and validate recovery process.

### Phase C — Hierarchy and guardrails

- Create folders and attach baseline IAM.

- Deploy organization policies in staged waves.

- Activate Security Command Center.

- Establish KMS, logging and security projects.

- Configure central alerting and SIEM integration.

### Phase D — Network and identity

- Deploy Shared VPC host projects and subnets.

- Configure DNS, private API access, PSC and NAT.

- Deploy firewall policies and connectivity hubs.

- Establish hybrid links and validate route failover.

- Federate workforce and workload identities.

### Phase E — Factory and operations

- Deploy the project factory and service modules.

- Integrate CMDB, IPAM, ticketing, billing and ownership systems.

- Define service perimeters in dry-run mode.

- Build dashboards, SLOs, alerts and runbooks.

- Onboard representative pilot workloads.

### Phase F — Enforce and scale

- Resolve dry-run violations and enforce perimeters.

- Conduct security and production-readiness reviews.

- Validate disaster recovery and break-glass procedures.

- Roll out domain onboarding waves.

- Operate quarterly control assurance and improvement reviews.

# 11. Landing-Zone Validation Checklist

## 11.1 Governance and hierarchy

| ID | Validation | Acceptance evidence |
| --- | --- | --- |
| GOV-01 | One authoritative organization is established | Organization record and owner approval |
| GOV-02 | Folder hierarchy maps to durable governance boundaries | Approved hierarchy diagram and policy mapping |
| GOV-03 | Production and non-production are separated | Folder/project inventory and IAM review |
| GOV-04 | Every project has an owner, cost center and lifecycle | Project factory record and labels |
| GOV-05 | Exceptions have expiry and compensating controls | Exception register |

## 11.2 Network

| ID | Validation | Acceptance evidence |
| --- | --- | --- |
| NET-01 | Shared VPC host projects are centrally administered | IAM policy and network inventory |
| NET-02 | Address ranges do not overlap routed enterprise networks | IPAM report and route test |
| NET-03 | Private Google Access is enabled on private subnets | Subnet configuration test |
| NET-04 | DNS resolves enterprise and private API names redundantly | Resolution and failure tests |
| NET-05 | Firewall policy blocks unapproved administrative ingress | Negative connectivity test |
| NET-06 | Hybrid links survive single device and path failures | Failover test report |
| NET-07 | NAT capacity supports measured peak load | Load test and port metrics |
| NET-08 | Flow and firewall logs reach central security projects | Log query evidence |

## 11.3 Identity and IAM

| ID | Validation | Acceptance evidence |
| --- | --- | --- |
| IAM-01 | Workforce access is federated and MFA enforced | IdP policy and access test |
| IAM-02 | No routine basic Owner/Editor grants exist | IAM analyzer report |
| IAM-03 | CI/CD uses federated short-lived credentials | Token exchange and deployment logs |
| IAM-04 | Service-account key creation is prevented | Organization policy and negative test |
| IAM-05 | Privileged access is time-bound and approved | PAM entitlement and completed request |
| IAM-06 | Break-glass access is independently recoverable | Controlled test record |
| IAM-07 | Privileged groups have owners and review schedules | Identity governance evidence |

## 11.4 Security and data perimeter

| ID | Validation | Acceptance evidence |
| --- | --- | --- |
| SEC-01 | Baseline organization policies are enforced | Policy inventory and compliance scan |
| SEC-02 | SCC findings route to accountable owners | Sample incident and routing evidence |
| SEC-03 | Restricted projects are inside approved service perimeters | Perimeter inventory |
| SEC-04 | Required ingress/egress paths pass and unapproved paths fail | Test matrix |
| SEC-05 | CMEK-protected services can encrypt/decrypt after rotation | Rotation test |
| SEC-06 | Key disablement alert and recovery are tested | Exercise report |
| SEC-07 | Secret access is least privilege and audited | IAM and log review |

## 11.5 Logging, monitoring and operations

| ID | Validation | Acceptance evidence |
| --- | --- | --- |
| OPS-01 | All projects route mandatory logs centrally | Coverage dashboard |
| OPS-02 | Log buckets enforce required retention | Bucket policy evidence |
| OPS-03 | Foundation SLOs and alerts are active | Dashboard and alert test |
| OPS-04 | Critical alerts reach 24x7 responders | Paging exercise |
| OPS-05 | Runbooks contain ownership, diagnosis and rollback | Approved runbook library |
| OPS-06 | SIEM receives identity, network and SCC telemetry | Event correlation evidence |
| OPS-07 | Terraform drift is detected and triaged | Drift report and ticket |

## 11.6 Project factory

| ID | Validation | Acceptance evidence |
| --- | --- | --- |
| FAC-01 | A standard project is provisioned end-to-end automatically | Pipeline record and created project |
| FAC-02 | Naming, labels and billing are validated | Resource inventory |
| FAC-03 | Shared VPC attachment and subnet IAM are correct | Network test |
| FAC-04 | Logging, monitoring and SCC registration are automatic | Coverage evidence |
| FAC-05 | Project deletion uses hold, approval and recovery window | Lifecycle test |
| FAC-06 | Sandbox expiry and quotas are enforced | Automated cleanup evidence |

# 12. Architecture Decision Records

## ADR-LZ-001 — Single authoritative Google Cloud organization

Problem. Multiple independent organizations fragment policy, identity, billing and audit control.

Alternatives. One enterprise organization; multiple organizations by business unit; multiple organizations by geography.

Decision. Use one authoritative enterprise organization, with separate organizations only where legal ownership or sovereign administration requires them.

Tradeoffs. Central governance improves consistency but requires clear delegation and scalable automation.

Risks. Central teams could become a bottleneck; organization-level mistakes have wide impact.

Mitigations. Policy as code, staged deployment, delegated folders, peer review, break-glass recovery and blast-radius testing.

## ADR-LZ-002 — Folder hierarchy by governance boundary

Problem. Organizing folders only by current reporting lines causes policy instability during reorganizations.

Alternatives. Business-unit-first; environment-first; geography-first; hybrid governance-boundary hierarchy.

Decision. Use durable control boundaries: platform and shared services, production, non-production, sandbox and regulated geography overlays.

Tradeoffs. Some business reporting requires labels and inventory queries rather than folder ancestry.

Risks. Over-complex nesting could obscure inherited policy.

Mitigations. Limit depth, publish policy maps and test effective policy automatically.

## ADR-LZ-003 — Automated project factory

Problem. Manual project creation creates inconsistent controls and slow onboarding.

Alternatives. Manual console process; ticket-driven scripts; reusable Terraform project factory.

Decision. Use a Terraform-based factory triggered by a governed request and approval workflow.

Tradeoffs. Upfront engineering and integration are required.

Risks. A defective module can replicate errors broadly.

Mitigations. Versioned modules, test fixtures, staged releases, canaries and automated post-deployment verification.

## ADR-LZ-004 — Centralized Shared VPC

Problem. Independent workload networks create inconsistent routing, DNS, firewall and hybrid connectivity.

Alternatives. Standalone VPC per project; VPC peering mesh; centralized Shared VPC by environment and geography.

Decision. Use centralized Shared VPC host projects with delegated subnet use.

Tradeoffs. Network changes require platform coordination and strong service interfaces.

Risks. Central network team becomes a bottleneck; misconfiguration has broad impact.

Mitigations. Self-service modules, policy automation, regional separation and tested change windows.

## ADR-LZ-005 — Regionalized network and data foundations

Problem. A single global design may conflict with sovereignty and recovery requirements.

Alternatives. One global network; separate network per region; regional Shared VPCs grouped by geography.

Decision. Use regional subnets and geography-aligned host projects, with controlled global connectivity.

Tradeoffs. More network objects and operational coordination.

Risks. Configuration divergence between geographies.

Mitigations. Common modules, conformance tests and centrally governed exceptions.

## ADR-LZ-006 — Private access by default

Problem. Public IPs and direct internet paths increase attack surface and exfiltration risk.

Alternatives. Public endpoints with firewall controls; private access for selected systems; private-first landing zone.

Decision. Use private workload addresses, Private Google Access, PSC and controlled egress by default.

Tradeoffs. Some SaaS and legacy integrations require additional proxies or exceptions.

Risks. Hidden service dependencies can fail during enforcement.

Mitigations. Dependency discovery, staged rollout, service-specific testing and approved exception patterns.

## ADR-LZ-007 — Interconnect primary, HA VPN complementary

Problem. Fortune 100 data movement requires predictable capacity and resilient connectivity.

Alternatives. Internet only; HA VPN only; Interconnect only; Interconnect with HA VPN backup.

Decision. Use redundant Dedicated or Partner Interconnect for strategic sites and HA VPN for backup, branches and rapid onboarding.

Tradeoffs. Higher cost and operational complexity than internet connectivity.

Risks. Carrier or colocation dependencies and asymmetric routing.

Mitigations. Diverse paths, devices, providers, route policy and recurring failover tests.

## ADR-LZ-008 — Workforce and workload federation

Problem. Long-lived Google credentials and service-account keys increase theft and lifecycle risk.

Alternatives. Local Google accounts and keys; directory synchronization only; workforce/workload federation.

Decision. Federate workforce and external workload identities, using short-lived credentials.

Tradeoffs. Dependency on external identity providers and token configuration.

Risks. IdP outage or incorrect claim mapping blocks access or broadens trust.

Mitigations. Redundant IdP design, claim tests, break glass and conservative attribute conditions.

## ADR-LZ-009 — Time-bound privileged access

Problem. Permanent high privilege increases abuse and compromise impact.

Alternatives. Standing admin groups; manual temporary grants; Privileged Access Manager entitlements.

Decision. Use time-bound, approved elevation for routine privileged activity and minimal standing emergency access.

Tradeoffs. Approval introduces lead time for administrative work.

Risks. Emergency response may be delayed.

Mitigations. Predefined emergency entitlements, 24x7 approvers and break-glass procedure.

## ADR-LZ-010 — Organization-policy guardrails

Problem. Detective controls alone allow high-risk configurations to be deployed.

Alternatives. Documentation only; post-deployment scanning; preventive organization policies plus detection.

Decision. Enforce a tested baseline of preventive constraints with governed exceptions.

Tradeoffs. Some services or migrations require temporary exceptions.

Risks. Policy rollout can break production dependencies.

Mitigations. Inventory, policy simulation where supported, staged folders, canary projects and rollback.

## ADR-LZ-011 — VPC Service Controls for sensitive managed services

Problem. IAM compromise or misconfiguration can enable data movement to unauthorized resources.

Alternatives. IAM only; network controls only; VPC SC around selected protected services.

Decision. Use VPC SC for restricted and high-value data projects with explicit ingress/egress rules.

Tradeoffs. Integration complexity and service compatibility constraints.

Risks. Broken user, CI/CD or managed-service workflows.

Mitigations. Dry-run mode, flow inventory, automated tests and centrally governed policy changes.

## ADR-LZ-012 — Selective CMEK and HSM

Problem. Some workloads require customer-controlled or hardware-backed encryption keys.

Alternatives. Google-managed keys for all; CMEK for all; risk-based CMEK and HSM.

Decision. Apply CMEK and HSM based on classification, regulation and contractual need.

Tradeoffs. Key lifecycle and availability become customer responsibilities.

Risks. Disabled, destroyed or inaccessible keys cause data unavailability.

Mitigations. Separation of duties, rotation tests, protected key projects, monitoring and recovery procedures.

## ADR-LZ-013 — Centralized log routing with delegated views

Problem. Project-local logs can be altered, inconsistently retained or inaccessible during incidents.

Alternatives. Local logging only; copy all logs to one project; aggregated sinks with protected buckets and views.

Decision. Use organization/folder aggregated sinks, protected buckets and delegated log views/scopes.

Tradeoffs. Central storage and query costs require active management.

Risks. Excessive central access or routing gaps.

Mitigations. Least-privilege views, coverage monitoring, retention tiers and controlled exclusions.

## ADR-LZ-014 — Security Command Center as cloud posture hub

Problem. Findings from assets, vulnerabilities and threats need centralized ownership and response.

Alternatives. Independent service alerts; third-party CSPM only; SCC integrated with enterprise SIEM/SOAR.

Decision. Use SCC as the Google Cloud posture and finding hub, integrated with enterprise operations.

Tradeoffs. Requires tuning, ownership mapping and possible premium-service cost.

Risks. Alert fatigue and unresolved findings.

Mitigations. Severity policy, suppression governance, automated enrichment and remediation SLOs.

## ADR-LZ-015 — Terraform as configuration authority

Problem. Manual changes create drift, weak auditability and inconsistent recovery.

Alternatives. Console-first; scripts; declarative Terraform with controlled pipelines.

Decision. Manage landing-zone resources through versioned Terraform and policy-as-code.

Tradeoffs. Module maintenance and state governance are required.

Risks. State compromise, destructive plans or provider regressions.

Mitigations. Protected remote state, pinned versions, plan review, backups and staged upgrades.

# 13. Service Reference Cards

The following cards summarize how the principal landing-zone services are used. Quotas, availability and features must be verified against current product documentation before implementation.

## 13.1 Shared VPC

Purpose and role. Centralizes network ownership while allowing workload resources to reside in service projects.

Benefits. Consistent IPAM, routing, DNS, firewall, logging and hybrid connectivity; separation of network administration from workload administration.

Limitations. Requires delegated subnet permissions and careful service-agent IAM; some products have service-specific network requirements.

Alternatives. Standalone VPCs, peering, Network Connectivity Center spokes.

Security and monitoring. Restrict host-project administration, enable flow logs, monitor route and firewall changes, and use policy validation.

Cost optimization. Shared connectivity avoids duplicate NAT, VPN and appliance footprints; flow-log volume must be tuned.

Pitfalls. Over-centralization without self-service, broad network-user grants and generic subnets.

## 13.2 Private Service Connect

Purpose and role. Exposes or consumes supported services through private endpoints across network boundaries.

Benefits. Producer-consumer isolation, no broad peering and stable service endpoints.

Limitations. Product and region support varies; DNS and endpoint quotas require planning.

Alternatives. Private Google Access, VPC peering, public endpoint with strong controls.

Security and monitoring. Approve producers/consumers, apply IAM and application authentication, and monitor connection status.

Cost optimization. Consolidate endpoints where trust and ownership permit; avoid unused regional endpoint sprawl.

Pitfalls. Treating reachability as authorization and neglecting DNS rollback.

## 13.3 Cloud NAT

Purpose and role. Provides managed outbound translation for private resources.

Benefits. No inbound exposure, regional managed operation and scalable address translation.

Limitations. No payload inspection or domain filtering; port capacity must be managed.

Alternatives. Secure web proxy, firewall appliance, public IP, PSC/private APIs.

Security and monitoring. Restrict eligible subnets, log errors, alert on port exhaustion and analyze destinations.

Cost optimization. Right-size external addresses and logging; remove internet dependency where private endpoints exist.

Pitfalls. Assuming NAT equals egress security and ignoring port consumption.

## 13.4 Cloud DNS

Purpose and role. Provides authoritative and forwarding DNS for enterprise cloud resources.

Benefits. Managed availability, private zones, policies and hybrid forwarding.

Limitations. Complex split-horizon and overlapping-zone designs can produce unexpected resolution.

Alternatives. On-premises-only resolvers or third-party DNS appliances.

Security and monitoring. Control zone administration, log high-value queries and protect public-zone changes.

Cost optimization. Apply query logging selectively based on risk and use centralized reusable zones.

Pitfalls. Circular forwarding, ambiguous zones and unmanaged manual records.

## 13.5 Cloud Interconnect

Purpose and role. Provides private high-throughput connectivity between enterprise networks and Google Cloud.

Benefits. Predictable performance and private routing for high-volume hybrid workloads.

Limitations. Lead time, physical/provider dependencies and customer routing responsibility.

Alternatives. HA VPN, internet-secured APIs, partner-managed connectivity.

Security and monitoring. Use redundant attachments, route controls, encryption where required, and BGP/attachment monitoring.

Cost optimization. Size capacity from measured traffic and commitments; avoid unnecessary cross-region transfer.

Pitfalls. Single facility/provider dependence and untested failover.

## 13.6 HA VPN

Purpose and role. Provides encrypted IPsec connectivity for branches, backup and lower-throughput hybrid paths.

Benefits. Rapid deployment, managed gateways and dynamic routing.

Limitations. Internet path variability and tunnel throughput constraints.

Alternatives. Interconnect, partner connectivity and secure public APIs.

Security and monitoring. Strong cryptography, redundant tunnels, BGP monitoring and key lifecycle governance.

Cost optimization. Use for appropriate traffic profiles rather than overbuilding physical connectivity.

Pitfalls. Single tunnel, asymmetric routing and lack of capacity testing.

## 13.7 Cloud Armor

Purpose and role. Protects supported load-balanced applications from web attacks and abuse.

Benefits. Managed WAF controls, rate limiting and integration with Google’s edge.

Limitations. Requires supported load-balancing architecture; tuning is application specific.

Alternatives. Third-party WAF, API gateway policy and application-native controls.

Security and monitoring. Deploy baseline plus application policy, use preview, monitor false positives and integrate logs with SIEM.

Cost optimization. Reuse hierarchical baselines and tune verbose logging appropriately.

Pitfalls. Enabling rules without preview and assuming WAF replaces secure development.

## 13.8 Workforce Identity Federation

Purpose and role. Grants external workforce identities controlled access without permanent Google accounts.

Benefits. Short-lived credentials, external lifecycle ownership and attribute-based trust.

Limitations. Depends on identity-provider claims and supported access patterns.

Alternatives. Managed Google accounts or partner-specific identity provisioning.

Security and monitoring. Immutable subject mapping, MFA, narrow attribute conditions and token audit.

Cost optimization. Reduces account lifecycle overhead and orphaned identities.

Pitfalls. Broad claim mappings and mutable identifiers.

## 13.9 Workload Identity Federation

Purpose and role. Allows external workloads and CI/CD systems to exchange external credentials for short-lived Google credentials.

Benefits. Eliminates most service-account keys and improves attribution.

Limitations. Token issuer, audience and attribute configuration must be precise.

Alternatives. Service-account keys, attached service accounts or intermediary brokers.

Security and monitoring. Restrict repository, branch, environment, account and workload claims; monitor impersonation.

Cost optimization. Reduces key-rotation and incident-management overhead.

Pitfalls. Trusting an entire external organization when only one repository or workload is needed.

## 13.10 Privileged Access Manager

Purpose and role. Provides approved, time-bound elevation to privileged roles.

Benefits. Reduces standing privilege and connects access to business justification.

Limitations. Coverage, roles and workflow must be tested for each administrative use case.

Alternatives. Manual temporary IAM grants or permanent admin groups.

Security and monitoring. Independent approvers, short duration, post-use review and alerting.

Cost optimization. Reduces risk and audit effort rather than direct infrastructure cost.

Pitfalls. Entitlements that are too broad or approvals that become rubber stamps.

## 13.11 VPC Service Controls

Purpose and role. Creates service perimeters around supported managed services to reduce exfiltration risk.

Benefits. Context- and identity-aware ingress/egress controls beyond IAM.

Limitations. Supported-service boundaries, integration complexity and one regular perimeter per project.

Alternatives. IAM, network controls and separate organizations, none equivalent by themselves.

Security and monitoring. Dry-run rollout, violation analysis and centrally reviewed ingress/egress rules.

Cost optimization. Primary value is risk reduction; minimize unnecessary perimeter fragmentation and operational toil.

Pitfalls. Enforcing before flow discovery and using broad wildcard rules.

## 13.12 Security Command Center

Purpose and role. Centralizes cloud posture, asset, vulnerability and threat findings.

Benefits. Organization-wide visibility and integrated Google Cloud context.

Limitations. Finding quality depends on activation, tier, service coverage and ownership mapping.

Alternatives. Third-party CSPM/CNAPP or service-specific alerts.

Security and monitoring. Integrate with SIEM/SOAR, set remediation SLOs and govern suppressions.

Cost optimization. Select service tier according to risk and avoid duplicative integrations without purpose.

Pitfalls. Activating findings without a response operating model.

## 13.13 Secret Manager

Purpose and role. Stores and versions secrets that cannot be replaced by identity federation.

Benefits. IAM-controlled access, replication, rotation support and auditability.

Limitations. Applications must implement safe retrieval, caching and rotation handling.

Alternatives. External vault or workload-native credentials.

Security and monitoring. Narrow access, access logging, rotation and disabled-before-destroy lifecycle.

Cost optimization. Remove unused versions and avoid polling excessively.

Pitfalls. Storing ordinary configuration, granting project-wide secret access and embedding payloads in CI logs.

## 13.14 Cloud KMS and Cloud HSM

Purpose and role. Manage cryptographic keys and hardware-backed key material for protected services.

Benefits. Central lifecycle, IAM, rotation, audit and service integrations.

Limitations. Customer operational responsibility and service/region compatibility.

Alternatives. Google-managed encryption or external key management.

Security and monitoring. Separate key and data administration, monitor use and policy changes, test rotation and recovery.

Cost optimization. Apply HSM and CMEK based on classification, not indiscriminately.

Pitfalls. Key project in same administrative boundary as data, missing service-agent grants and destructive key actions without safeguards.

## 13.15 Cloud Logging

Purpose and role. Collects, routes, stores and analyzes platform and audit logs.

Benefits. Native service integration, aggregated sinks, log buckets, views and alerting.

Limitations. High-volume logs can create material storage and query cost.

Alternatives. Third-party log platform with export, though native audit collection remains foundational.

Security and monitoring. Protected buckets, route health alerts, least-privilege views and retention controls.

Cost optimization. Tier retention, use justified exclusions and avoid duplicate exports.

Pitfalls. Disabling high-value logs solely for cost and granting broad log-view access.

## 13.16 Cloud Monitoring

Purpose and role. Provides metrics, dashboards, alerting and SLO monitoring.

Benefits. Native Google Cloud telemetry and cross-project metrics scopes.

Limitations. Custom metrics and alert design require governance to avoid cost and noise.

Alternatives. External observability platform or Prometheus-based stacks.

Security and monitoring. Separate metric writers/readers, standardize alert routing and test notifications.

Cost optimization. Control custom metric cardinality and dashboard duplication.

Pitfalls. Alerts without runbooks, ownership or actionable thresholds.

# 14. Operating Model and RACI

## 14.1 Responsibility model

| Capability | Cloud platform | Network | Security | Identity | Domain team | SRE/Operations | FinOps |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Organization hierarchy | A/R | C | C | C | I | I | C |
| Project factory | A/R | C | C | C | C | C | C |
| Shared VPC | C | A/R | C | I | I | C | I |
| Hybrid connectivity | I | A/R | C | I | I | C | C |
| IAM standards | C | I | A | R | C | C | I |
| Organization policy | R | C | A | C | I | C | I |
| VPC Service Controls | R | C | A | C | C | C | I |
| Logging foundation | R | C | A | I | C | C | C |
| Monitoring foundation | R | C | C | I | C | A | C |
| KMS | C | I | A/R | I | C | C | C |
| Cost allocation | C | I | I | I | R | C | A |
| Workload onboarding | R | C | C | C | A | C | C |

A = Accountable, R = Responsible, C = Consulted, I = Informed.

## 14.2 Service ownership

Every landing-zone service has:

- Executive sponsor.

- Product owner.

- Technical owner.

- Security control owner.

- 24x7 support owner where required.

- SLO and error budget.

- Roadmap and lifecycle.

- Cost owner.

- Runbook and escalation path.

# 15. Risks and Mitigations

| ID | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| LZ-R01 | Central platform becomes onboarding bottleneck | Medium | High | Product factory, APIs, service catalog and SLOs |
| LZ-R02 | Organization policy disrupts legacy workloads | Medium | Critical | Inventory, staged rollout, canaries and rollback |
| LZ-R03 | Overlapping multi-cloud address space blocks routing | High | High | Enterprise IPAM and service-level integration |
| LZ-R04 | VPC SC blocks valid managed-service flows | Medium | High | Dry run, flow tests and narrow policies |
| LZ-R05 | Standing privileged access is compromised | Medium | Critical | PAM, MFA, group reviews and break glass |
| LZ-R06 | Key mismanagement makes data unavailable | Low | Critical | Separation, rotation tests, alerts and recovery |
| LZ-R07 | Central logging cost grows unexpectedly | Medium | Medium | Retention tiers, exclusions governance and budgets |
| LZ-R08 | Hybrid carrier failure causes regional outage | Medium | High | Diverse attachments, VPN backup and failover tests |
| LZ-R09 | Terraform module defect creates broad misconfiguration | Medium | High | Versioning, test fixtures, canaries and plan review |
| LZ-R10 | Acquired companies create shadow organizations | High | High | M&A discovery, transition pattern and governance mandate |
| LZ-R11 | Service-account keys persist in legacy systems | High | High | Inventory, deny new keys, federation migration and expiry |
| LZ-R12 | Security findings lack accountable owners | Medium | High | Resource metadata, routing rules and remediation SLOs |

# 16. Production Readiness Review

A landing-zone release is production ready only when:

- Architecture decisions are approved and recorded.

- Terraform source, state and pipelines are protected.

- Project-factory request and rollback paths are tested.

- Identity federation and break-glass recovery are tested.

- Hybrid connectivity survives documented failures.

- DNS, routing, firewall and private access tests pass.

- Logging coverage is complete and retention is verified.

- Monitoring alerts reach accountable responders.

- VPC SC dry-run violations are resolved or approved.

- CMEK rotation and failure behavior are tested.

- Organization policies are validated against representative workloads.

- Security findings route into operational workflows.

- CMDB, IPAM, billing and ownership integrations reconcile.

- Runbooks are approved and exercised.

- Disaster recovery dependencies are documented.

- FinOps budgets and allocation metadata are active.

- Exceptions have owners, compensating controls and expiry.

# Appendix A — Example Artifact Inventory

The accompanying package contains:

- Seven diagrams in Draw.io, Mermaid, PlantUML, Graphviz DOT, SVG and PNG.

- Terraform bootstrap and reusable landing-zone modules.

- Project-factory, Shared VPC, organization-policy, logging, KMS and VPC SC examples.

- Cloud Build pipeline example.

- IAM, firewall-policy and organization-policy YAML examples.

- Editable DOCX and polished PDF versions of this volume.

# Appendix B — Glossary

| Term | Definition |
| --- | --- |
| Landing zone | Governed cloud foundation for secure workload deployment |
| Host project | Project that owns a Shared VPC network |
| Service project | Project attached to a Shared VPC and containing workload resources |
| Project factory | Automated workflow that provisions compliant projects |
| Service perimeter | VPC Service Controls boundary for supported services |
| Access level | Context definition used for context-aware access controls |
| CMEK | Customer-managed encryption key |
| PSC | Private Service Connect |
| PAM | Privileged Access Manager |
| SLI | Service level indicator |
| SLO | Service level objective |
| RTO | Recovery time objective |
| RPO | Recovery point objective |

# Appendix C — Quality Assurance Checklist

- All requested landing-zone topics are addressed.

- Diagram source formats are editable.

- Examples contain no production secrets or real identifiers.

- Naming is consistent across narrative, diagrams and Terraform.

- Security controls identify owners and evidence.

- Architecture decisions include alternatives, tradeoffs, risks and mitigations.

- Service cards identify limitations and common pitfalls.

- Product features and constraints are marked for current-documentation validation.

- DOCX and PDF are visually inspected after rendering.

- Package contains checksums and a manifest.

# Appendix D — Control Evidence Catalogue

| Control area | Design evidence | Deployment evidence | Operating evidence |
| --- | --- | --- | --- |
| Resource hierarchy | Approved hierarchy and inheritance map | Terraform plan and resource inventory | Quarterly ownership review |
| Project factory | Service design and request schema | Pipeline logs and test project | Lead-time SLO and exception metrics |
| Shared VPC | Network architecture and IPAM allocation | Host/service project attachment | Route, firewall and capacity dashboards |
| Hybrid connectivity | Resilience and route design | Attachment, VPN and BGP configurations | Failover exercises and availability SLI |
| Identity federation | Trust model and claim mapping | Pool/provider and IAM configuration | Token and access-review evidence |
| Privileged access | Entitlement and approval design | PAM configuration | Request, use and expiry records |
| Organization policy | Policy baseline and exception model | Effective-policy inventory | Compliance and exception review |
| VPC Service Controls | Perimeter and flow matrix | Dry-run and enforced policies | Violation dashboard and rule review |
| Encryption | Key hierarchy and classification mapping | KMS, HSM and IAM configuration | Rotation, access and recovery tests |
| Logging | Log-source and retention matrix | Aggregated sinks, buckets and views | Coverage, retention and query evidence |
| Monitoring | SLI/SLO and alert catalogue | Dashboards and alert policies | Alert tests, incidents and error budgets |
| Security operations | Finding ownership and response model | SCC and SIEM/SOAR connectors | Remediation SLO and incident records |

# Appendix E — Authoritative Implementation References

The implementation team must validate current behavior against the latest official Google Cloud documentation. The principal reference families are:

- Google Cloud landing zone design and deployment guidance.

- Google Cloud enterprise foundations blueprint.

- Resource hierarchy and organization policy documentation.

- Shared VPC, VPC design and Network Connectivity Center documentation.

- Private Service Connect and Private Google Access documentation.

- Cloud Interconnect, Partner Interconnect and HA VPN documentation.

- Cloud DNS, Cloud NAT and Cloud Armor documentation.

- Cloud Identity, Workforce Identity Federation and Workload Identity Federation documentation.

- IAM, service accounts, IAM Conditions and Privileged Access Manager documentation.

- VPC Service Controls and Access Context Manager documentation.

- Security Command Center documentation.

- Secret Manager, Cloud KMS, Cloud HSM and CMEK integration documentation.

- Cloud Audit Logs, Log Router, log buckets, log scopes and Cloud Monitoring documentation.

- Terraform Google provider and Google Cloud foundation toolkit examples.

Reference validation is a release gate because service support, constraints, quotas and recommended patterns can change after this architecture baseline is published.