Enterprise Google Cloud Data Platform Blueprint

Volume 05: Data Mesh

Domain ownership, data products and federated governance

| Document attribute | Value |
| --- | --- |
| Version | 0.1 reference implementation |
| Date | 2026-07-10 |
| Intended audience | Executive, architecture, security, platform engineering, data, AI, SRE and FinOps stakeholders |
| Scope | Fortune 100 reference blueprint for petabyte-scale Google Cloud data platform |
| Status | Generated implementation starter set; verify service-specific settings against current Google Cloud documentation |

# Table of Contents

1. Data Mesh Vision

2. Domain Architecture

3. Example Domains

4. Governance Model

5. Product Lifecycle

# Inherited Fortune 100 Assumptions

| Area | Assumption |
| --- | --- |
| Scale | 10-50 PB historical data; 50-250 TB/day new data; billions of events/day |
| Organization | Global enterprise with central platform team and federated domain teams |
| Regulatory | GDPR, HIPAA, PCI DSS, SOC 2, ISO 27001, NIST and regional residency constraints may apply |
| Availability | Tier 0 RTO <1 hour and RPO <5 minutes; Tier 1 RTO <4 hours and RPO <15 minutes |
| Cloud posture | Hybrid and multi-cloud integration with Google Cloud as the enterprise data platform foundation |
| Security | Zero Trust, least privilege, private connectivity, service perimeters, CMEK for restricted data |

# 1. Data Mesh Vision

The data mesh combines a central self-service platform with domain-owned data products. Central teams create paved roads; domain teams own meaning, quality and lifecycle.

# 2. Domain Architecture

Each domain receives projects, datasets, service accounts, catalog zones, quality rules and cost allocation. Cross-domain sharing occurs through certified data products and Analytics Hub.

Figure: Enterprise Data Mesh Operating Model

Figure: Enterprise Data Platform - Data Layers

# 3. Example Domains

The reference domains are Healthcare, Finance, HR, Sales, Marketing and Supply Chain. Each has named data products, owners, classifications and SLOs.

| Domain | Sample Data Products | Primary Consumers |
| --- | --- | --- |
| Healthcare | Patient 360, Claims Analytics, Care Gap Metrics | Clinical analytics, operations, AI |
| Finance | Ledger, Revenue, Risk Exposure | Finance, audit, risk |
| HR | Workforce Profile, Attrition Signals | HR, planning |
| Sales | Pipeline, Customer Touchpoints | Sales ops, executive BI |
| Marketing | Campaign Performance, Segmentation | Marketing, data science |
| Supply Chain | Inventory, Demand Forecasts | Operations, planning |

# 4. Governance Model

Federated governance defines policies, glossary, certification and access patterns. Domain stewards implement quality and ownership controls.

# 5. Product Lifecycle

Register, document, classify, test, certify, publish, monitor, version and eventually deprecate every data product.

# Architecture Decision Records

| ADR | Decision | Problem | Alternatives | Decision | Tradeoffs/Risks | Mitigation |
| --- | --- | --- | --- | --- | --- | --- |
| ADR-001 | Google Cloud as enterprise data platform | Fragmented analytics estate | Continue legacy; multi-cloud split; Google Cloud data platform | Adopt Google Cloud data platform with hybrid integration | Requires operating-model change | Phased landing zone, domain pilots, and governance automation |
| ADR-002 | BigQuery analytical core | Need PB-scale SQL analytics | Legacy EDW; Spark-only; third-party warehouse | Use BigQuery for curated/serving layers | Cost governance required | Reservations, labels, query controls, FinOps dashboards |
| ADR-003 | Lakehouse with Cloud Storage and BigLake | Need open data and governed access | BigQuery-only; unmanaged object lake | Use Cloud Storage + BigLake + BigQuery | Open table governance maturity required | Catalog, policies, certified data-product lifecycle |
| ADR-004 | Zero Trust and VPC SC | Exfiltration risk and regulated data | Network-only perimeter; IAM-only controls | Use identity, network, data and service perimeters | Service exceptions require testing | Perimeter dry runs and explicit ingress/egress policies |

# Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Underestimated legacy complexity | High | Complete source, pipeline, report and dependency assessment before migration waves |
| Data ownership gaps | High | Create domain owner RACI and data-product certification gate |
| Cost overrun | High | Enforce labels, budgets, reservations, query guardrails and monthly FinOps reviews |
| Security control drift | Critical | Deploy IaC, policy-as-code, automated IAM review and security posture monitoring |
| AI data leakage | Critical | Use certified datasets, service perimeters, DLP, RAG guardrails and model governance |

# Production Readiness Checklist

All projects, networks, KMS keys and service accounts deployed through Terraform.

All data products registered with owner, steward, classification, SLO, contract and support model.

All restricted paths validated against VPC Service Controls and private connectivity requirements.

All pipelines implement retries, dead-letter handling, reconciliation and operational metrics.

All dashboards, alerts, runbooks and escalation routes tested before production cutover.

All cost allocation labels present and billing export dashboards available to product owners.

# References

Google Cloud Architecture Framework: https://docs.cloud.google.com/architecture/framework

Google Cloud Enterprise Foundations Blueprint: https://docs.cloud.google.com/architecture/blueprints/security-foundations

Google Cloud Terraform blueprints and modules: https://docs.cloud.google.com/docs/terraform/blueprints/terraform-blueprints

Build data products in a data mesh: https://docs.cloud.google.com/architecture/build-data-products-data-mesh

Architecture and functions in a data mesh: https://docs.cloud.google.com/architecture/data-mesh

Knowledge Catalog formerly Dataplex: https://cloud.google.com/products/knowledge-catalog

Optimize costs with FinOps hub: https://docs.cloud.google.com/billing/docs/how-to/finops-hub

VPC Service Controls supported products: https://docs.cloud.google.com/vpc-service-controls/docs/supported-products